QA Plan

- Objectives

  - Ensure code quality, functional correctness, and reliability of core features, including expense aggregation, spending visualization, and goal setting/tracking.

  - Detect defects early via automated checks and disciplined reviews.

  - Define clear acceptance/exit criteria for the sprint and final release.

- Scope

  - Core modules: Authentication & Account Recovery (security questions), Expense CRUD, Category logic, Goal set/track, Alerts, Dashboard.

  - API/DB integration (PostgreSQL), data validation, and permissions.

  - Cross-browser sanity (latest Chrome/Edge/Firefox).

- Quality Approach (Code Quality)

  - Standards: ESLint + Prettier; commit message convention (e.g., Conventional Commits).

  - Branching: main (protected) / develop / feature branches (feature/<name>).

  - Code Review: ≥1 reviewer; review checklist (logic correctness, null/edge handling, accessibility, tests updated, performance).

  - Static Analysis: ESLint (errors block merge), TypeScript strict mode (if used).

  - Pre-commit Hooks: Husky + lint-staged for lint/format/test on changed files.

  - CI Gates (GitHub Actions): install → lint → build → unit tests → coverage check → (optional) integration tests on PR.

- Test Levels & Methods

  - Unit Tests (Dev-owned): pure functions, reducers, validators, services.
Tools: Jest + (React Testing Library for components).

  - Integration Tests (Dev/QA): API ↔ DB (via test DB), UI component ↔ service contracts.

  - End-to-End (E2E) (QA-owned): critical flows (login, record expense, set goal, alert trigger).

  - Non-functional (lightweight):

    - Performance: page load under X seconds (local baseline), API typical responses < 300ms for simple reads (mock/stub acceptable).

    - Security (basic): no secrets in repo, OWASP checks for input validation, rate limit for recovery endpoint.

    - Accessibility: basic ARIA roles, keyboard navigation for primary flows.

- Test Data & Environments

  - Environments: dev (local), test (CI), staging (optional), same schema as prod.

  - DB: isolated test database with seed scripts; migrations version-controlled (e.g., Drizzle).

  - Data Management: deterministic seeds for repeatability; anonymized sample data only.

- Defect Management

  - Severity:
S1—Blocker (feature unusable); S2—Major (no workaround); S3—Minor (workaround exists); S4—Trivial (UI copy).

  - Workflow: New → In Progress → Fixed → In Review → Verified → Closed.

  - SLAs (coursework-practical): S1 fix within 24h; S2 within 48h; S3/S4 within sprint.

- Test Coverage Targets

  - Unit: ≥80% lines/branches on core logic (validators, calculators, reducers).

  - Integration: key API routes and DB paths covered (create/read/update expense; goal set/track).

  - E2E: happy paths + at least one edge path per epic (e.g., over-budget alert).

- Acceptance / Exit Criteria

  - Per User Story (Definition of Done)

    - Code reviewed and merged with passing CI.

    - Unit tests for new/changed logic with coverage maintained.

    - Acceptance criteria verified (manual or automated).

    - No open S1/S2 defects; documentation/README updated.

  - Sprint Exit

    - All committed stories meet DoD.

    - Regression suite green; no S1/S2 open; ≤3 S3/S4 with agreed deferral.

  - Release Exit

    - Critical flows pass E2E:

    - Login → Dashboard

    - Add expense → visible in list → totals update

    - Set goal → progress shown

    - Cross 80% → warning; cross 100% → over-budget alert

    - Password reset via security questions

    - Backup/restore tested on test DB; deployment checklist completed.